American International University-Bangladesh (AIUB)

Faculty of Science and Technology (FST)

Department of Computer Science (CS)

SDPM Group Project, Fall 2025

Project Title: Rockstream Movies – A Comprehensive Movie Streaming Platform

Section ……A……………….

Submitted by

| Name | ID |
| --- | --- |
| Kabya Das | 21-45054-2 |

1.0 Introduction: In the digital age, the demand for on-demand entertainment has surged, transforming the way people consume movies and TV shows. Rockstream Movies, a pioneering IT company specializing in software development, is stepping into the entertainment industry by creating an innovative and user-centric movie streaming platform. With over five years of experience in delivering tailored software solutions to businesses worldwide, Rockstream Movies aims to leverage its expertise to revolutionize digital streaming.

Headquartered in Dhaka, our company has successfully served multiple business sectors, offering high-quality software solutions tailored to the specific needs of our clients. With a deep understanding of the evolving digital landscape, we recognize the increasing preference for online content consumption, driven by factors such as mobile accessibility, high-speed internet, and personalized user experiences.

The Rockstream Movies project is designed to cater to these growing demands by offering a cutting-edge streaming platform that ensures seamless performance, an extensive content library, and a user-friendly interface. The project focuses on enhancing user engagement through AI-powered recommendations, robust content delivery mechanisms, and accessibility features that make entertainment inclusive for all. Our goal is to provide an unparalleled streaming experience, setting new standards in the industry while ensuring scalability, security, and innovation.

2.0 Project Title:  Rockstream Movies – A Comprehensive Movie Streaming Platform

3.0 Objectives: The primary objective of this project is to develop an advanced movie streaming platform that provides users with a seamless and engaging entertainment experience. The specific objectives include:

- Deliver a Seamless User Experience

  - Develop an intuitive and user-friendly interface for web, mobile, and smart TV applications.

  - Enhance video streaming quality and reduce buffering through CDN integration.

  - Implement AI-based personalized recommendations for content discovery.

  - Ensure smooth navigation with features like watchlists, recently watched content, and categorized browsing.

- Expand Content Library and Accessibility

  - Partner with leading studios and independent filmmakers to offer a diverse content library.

  - Localize content by incorporating multiple languages and regional preferences.

  - Secure exclusive streaming rights for popular movies and original productions.

  - Introduce accessibility features such as subtitles, audio descriptions, and multiple language support.

- Enhance Platform Scalability and Performance

  - Deploy a cloud-based infrastructure to handle high traffic and minimize downtime.

  - Utilize predictive analytics for optimized resource allocation.

  - Optimize platform code for cross-device compatibility and performance stability.

  - Implement real-time monitoring tools to detect and resolve system issues.

- Drive User Acquisition and Engagement

  - Execute data-driven marketing strategies to attract new subscribers.

  - Offer introductory promotions and loyalty programs to boost retention.

  - Introduce family and group subscription plans to expand the user base.

  - Gather and analyze user feedback to refine features and content offerings.

- Ensure Data Privacy and Security

  - Adhere to international data protection regulations.

  - Utilize end-to-end encryption for user data and streaming security.

  - Conduct regular security audits to identify and mitigate risks.

  - Provide security awareness guidelines for users through in-app notifications.

- Foster Innovation and Growth

  - Invest in R&D for next-gen technologies like AR/VR and interactive storytelling.

  - Form partnerships with hardware manufacturers to enable pre-installed applications.

  - Expand into emerging markets with cost-effective plans and localized content.

  - Develop analytical tools to assess viewer trends and optimize content strategies.

4.0 Justification:  The rapid growth of digital entertainment and increasing demand for on-demand video content make movie streaming software an essential platform in today’s market. Consumers seek seamless access to diverse content with high-quality streaming, intuitive navigation, and personalized recommendations. By leveraging AI, cloud computing, and advanced security features, Rockstream Movies aims to deliver a cutting-edge streaming experience that meets evolving user expectations. The project is justified due to:

- Market Demand: The rising popularity of streaming services and shifting consumer preferences toward digital entertainment.

- Technological Advancements: Improved internet speeds, cloud computing, and AI-driven recommendations enhance user engagement.

- Competitive Advantage: Customizable features, exclusive content, and multilingual support will differentiate Rockstream Movies from competitors.

- Revenue Generation: Subscription plans, ad-based monetization, and partnerships with content providers create multiple revenue streams.

Resource Requirements

i) Project Requirements

- Technology Stack: Cloud infrastructure, AI/ML algorithms, database management systems, CDN integration, encryption protocols.

- Development Team: UI/UX designers, software engineers, backend developers, security specialists, content acquisition managers.

- Testing & Deployment: QA engineers, automated testing tools, beta testing platforms.

- Marketing & User Acquisition: Digital marketing specialists, data analysts, content strategists.

ii) Client Requirements

- Internet Connectivity: Stable internet connection for seamless streaming.

- Compatible Devices: Smartphones, tablets, smart TVs, web browsers, gaming consoles.

- Subscription Plans: Various pricing options to accommodate different user preferences.

- Security Measures: Multi-factor authentication and parental controls for content safety.

5.0 Systems Overview: The Movie Streaming Software is intended to assist with your seamless personalized and inclusive entertainment experience. The adaptable state thus includes all users, serving advanced discovery, accessibility, and viewing options in terms of content. The above-stated primary stakeholders thus comprise viewers, also known as end-users, administrators, and  producers.

# 6.0 Stakeholders analysis. Primary Stakeholders

- Viewers (End Users): Individuals or households who use the platform to stream, download, and explore movies and shows.

- Producers: Independent filmmakers, studios, and production companies providing content to the platform.

- Administrators: Individuals responsible for maintaining the platform’s operations, content licensing, and user support.

# Secondary Stakeholders

- Advertisers and Sponsors: Businesses and brands that advertise on the platform or sponsor specific content.

- Regulatory Bodies: Government agencies and legal entities monitoring compliance with content and data privacy laws.

- Technology Partners: Cloud service providers, AI developers, and streaming infrastructure companies.

- Investors and Stakeholders: Individuals or organizations funding the platform’s development and expansion.

- Marketers and Distributors: Agencies or individuals responsible for promoting the platform to potential users.

- Third-Party Content Providers: External platforms or licensors providing content via partnerships.

7.0 Feasibility study:

Technical Feasibility

The Rockstream Movies platform is designed with modern technology to ensure scalability, reliability, and high performance.

1. Cloud Infrastructure

- Platform Hosting: AWS Cloud (Amazon Web Services) ensures scalability, security, and high availability.

- Load Balancing: AWS Auto Scaling & Elastic Load Balancer (ELB) for efficient traffic distribution.

- Storage & Content Delivery: AWS S3 & CloudFront for fast and global content streaming.

- Database Management: MongoDB Atlas (Managed NoSQL Database) ensures high availability and flexible scalability.

2. Technology Stack

- Frontend: React.js (Ensures a smooth, fast, and dynamic user interface).

- Backend: Node.js with Express.js (Handles server-side operations and API requests efficiently).

- Database: MongoDB (NoSQL database optimized for high-speed queries and scalability).

- Authentication & Security:

  - JWT (JSON Web Token) for secure user authentication.

  - OAuth for third-party logins (Google, Facebook, Apple Sign-in).

  - End-to-end encryption to protect user data and transactions.

3. Multi-Device Support

- Web Application: Developed using React.js for cross-browser compatibility.

- Mobile Application: Uses React Native for Android & iOS.

- Smart TV Compatibility: Custom apps for Android TV, Apple TV, and Firestick.

- Progressive Web App (PWA): Allows streaming via browsers without requiring app installation.

4. AI-Powered Features

- AI-Driven Content Recommendation System: Uses machine learning algorithms to suggest personalized content based on user preferences and watch history.

- Automated Subtitle Generation: AI-based speech-to-text technology for auto-generated subtitles.

- Voice Search & Commands: Integrated with Google Assistant, Alexa, and Siri for hands-free navigation.

5. Security & Compliance

- Data Encryption: AES-256 encryption for secure storage and transactions.

- Digital Rights Management (DRM): Protects content from piracy and unauthorized distribution.

- GDPR & CCPA Compliance: Ensures data privacy and regulatory adherence.

Financial Feasibility

A thorough financial analysis ensures the Rockstream Movies platform remains sustainable and profitable in the long run.

1. Development Cost: $660,000

Covers all aspects of software development:

- Software Engineering: $350,000 (Frontend, Backend, Database Development).

- UI/UX Design: $100,000 (User Interface and Experience Enhancements).

- Cloud Infrastructure Setup: $150,000 (AWS Hosting, Load Balancing, and Security).

- Testing & Quality Assurance: $60,000 (Bug Fixing, Performance Optimization, Security Testing).

2. Marketing Cost: $145,000

Ensures brand awareness and market penetration:

- Social Media & Digital Ads: $50,000 (Google, Facebook, Instagram, YouTube Ads).

- Influencer & Affiliate Marketing: $30,000 (YouTubers, Bloggers, and Industry Experts).

- Traditional Advertising: $40,000 (TV, Radio, Print Media).

- Branding & PR: $25,000 (Website, Logo, Banners, and Public Relations Efforts).

3. Operational Cost (Year 1): $350,000

Maintains seamless user experience and platform stability:

- Server & Infrastructure Maintenance: $100,000 (AWS Hosting Fees, Database Management, Security Patching).

- Content Licensing & Acquisition: $150,000 (Partnerships with Filmmakers, Studios, and Independent Creators).

- Customer Support & Administration: $50,000 (24/7 Support Team, Chatbots, Help Desk).

- Miscellaneous & Legal Compliance: $50,000 (Software Licensing, Copyright Protection, Business Taxes).

4. Estimated Revenue (Year 1): $6,000,000

Projected revenue streams:

- Subscription Fees: $4,000,000 (Monthly/Yearly Plans from Premium Users).

- Advertisements & Sponsorships: $1,500,000 (Ad-based revenue and Sponsored Content).

- Partnerships & Merchandising: $500,000 (Collaborations with Media Companies, Merchandise Sales).

5. Net Profit (Year 1): $4,845,000

- Total Revenue: $6,000,000

- Total Cost (Development + Marketing + Operations): $1,155,000

- Net Profit = Revenue - Total Cost = $4,845,000

This strong return on investment (ROI) highlights the financial viability and profitability of Rockstream Movies as a high-growth, scalable venture.

8.0 Systems component:  The Rockstream Movies platform is designed with multiple key components to ensure seamless user experience, high security, and efficient content management.

1. User Management

Handles user registration, authentication, subscription management, and account settings.

Key Features:

User Authentication:

Email & Password Login with secure hashing (bcrypt).

OAuth Integration (Google, Facebook, Apple Sign-in).

Two-Factor Authentication (2FA) for enhanced security.

Subscription Management:

Monthly and yearly subscription plans.

Payment gateway integration (Stripe, PayPal, Google Pay, Apple Pay).

Automatic subscription renewals and cancellations.

Profile Customization:

Multi-profile support (for family accounts).

Watch history and personalized recommendations.

Parental controls for child safety.

Account Recovery:

Password reset via email and SMS OTP.

Biometric login support for mobile devices.

2. Content Library

A vast database of movies, TV shows, and exclusive content with an intuitive browsing system.

Key Features:

Content Categories:

Movies, TV Shows, Documentaries, Live Streaming.

Genre-based filtering (Action, Comedy, Drama, etc.).

Language & Region-based content sorting.

Metadata & Search Optimization:

AI-powered smart search with autocomplete.

Movie details including cast, director, reviews, and ratings.

Multi-language support for global accessibility.

High-Quality Streaming Support:

Multiple resolution options (4K, 1080p, 720p, SD).

Subtitle & dubbing support in multiple languages.

Dynamic Content Delivery through AWS CloudFront CDN.

Offline Viewing & Downloads:

Users can download movies/shows to watch offline.

DRM-protected encrypted storage for offline files.

3. AI-Based Recommendations

An intelligent system that suggests personalized content to users based on their preferences.

Key Features:

Machine Learning Algorithm:

Analyzes watch history, search behavior, and likes/dislikes.

Uses collaborative filtering and deep learning models.

Personalized Home Page:

AI curates a customized list of movies & TV shows.

Trending Now, Popular Picks, and "Because You Watched" sections.

User Behavior Analytics:

Monitors session time, skipping behavior, and engagement rates.

Auto-adjusts recommendations based on viewing habits.

Real-Time Notifications & Suggestions:

Push notifications for new releases based on user interest.

Smart reminders for unfinished movies or shows.

4. Streaming Module

Ensures seamless playback experience with adaptive bitrate streaming.

Key Features:

Adaptive Streaming Technology:

Automatically adjusts video quality based on network speed.

Uses HLS (HTTP Live Streaming) and DASH (Dynamic Adaptive Streaming over HTTP) for smooth playback.

Cross-Device Compatibility:

Works on Web, Mobile, Smart TVs, and Gaming Consoles.

Chromecast & AirPlay support for streaming on big screens.

Live Streaming Support:

Live broadcast support for special events.

AI-driven auto-transcription for real-time subtitles.

Smart Playback Features:

Resume watching across devices.

Picture-in-Picture (PiP) mode for multitasking.

Multi-audio track support for different languages.

5. Security & Compliance

Ensures the protection of user data, content security, and compliance with global regulations.

Key Features:

End-to-End Encryption:

Uses AES-256 encryption for secure data storage.

Secure HTTP (HTTPS) with TLS 1.3 for all communications.

Digital Rights Management (DRM) Protection:

Prevents unauthorized copying and distribution.

Integration with Widevine (Google), FairPlay (Apple), and PlayReady (Microsoft).

User Privacy & Compliance:

GDPR & CCPA Compliance to protect user privacy.

Data Anonymization for user security.

Anti-Piracy Measures:

Watermarking and fingerprinting on video content.

AI-based monitoring for illegal streaming detection.

9.0 Process Model to be followed:

Agile Development Model

The Agile Development Model is best suited for Rockstream Movies as it ensures flexibility, continuous improvement, and rapid iterations based on user feedback. The Agile approach is based on incremental and iterative development, allowing the team to release features in phases while adapting to user needs.

Agile Framework Overview

The Scrum framework will be used for development, featuring:

Sprints: Short development cycles (typically two weeks)

Daily Standups: Quick progress updates to ensure alignment

Sprint Planning: Task assignment and backlog refinement

Sprint Review & Retrospective: Feedback collection for improvements

System Development Phases

The development of Rockstream Movies will be broken down into the following phases:

1. Requirement Gathering & Analysis

Objective: Identify business goals, user requirements, and technical specifications.

Key Activities:

- Stakeholder meetings to define platform requirements

- Market research and competitor analysis

- Define user personas and primary use cases

- Establish functional & non-functional requirements

- Identify key features & modules for the MVP (Minimum Viable Product)

Output:

- Requirement Specification Document

- Product Roadmap & Sprint Backlog

2. System Design & Architecture

Objective: Define the technical structure, database, and user interface (UI/UX).

Key Activities:

- Design system architecture (frontend, backend, database, and cloud infrastructure)

- Define database schema for user accounts, movies, and transactions

- Develop UI/UX wireframes and interactive prototypes

- Select third-party APIs (Payment gateways, AI recommendations, DRM security)

- Security considerations (OAuth, SSL encryption, compliance with GDPR/CCPA)

Output:

- System Architecture Diagram

- UI/UX Wireframes

- Database Schema

3. Iterative Development (Sprint Cycles)

Objective: Develop the system in multiple iterations, starting with the core functionalities.

Sprint 1 - User Authentication & Subscription Management:

- User Registration/Login (Email & OAuth)

- Subscription model setup with Stripe/PayPal integration

- JWT-based authentication & 2FA implementation

Sprint 2 - Content Management & Search System:

- Database integration for movie/TV show catalog

- AI-powered search with filters (Genre, Language, Trending, etc.)

- Movie details page with trailers, ratings, and cast info

Sprint 3 - Streaming Module Development:

- Adaptive streaming implementation using HLS & DASH

- Video player integration with multi-audio & subtitle support

- Offline download and playback functionality

Sprint 4 - AI-Based Recommendation Engine:

- Develop ML-based recommendation algorithms

- Personalized watchlist and trending content suggestions

- AI-driven notifications for new content

Sprint 5 - Security & Compliance Implementation:

- DRM integration to protect copyrighted content

- Data encryption and secure API gateway implementation

- GDPR & CCPA compliance verification

4. Testing & Quality Assurance

Objective: Ensure that the platform is secure, bug-free, and performs efficiently.

Key Activities:

- Unit Testing for individual components

- Integration Testing for seamless API interactions

- Performance Testing to handle high traffic

- Security Testing (penetration testing, data privacy audits)

- User Acceptance Testing (UAT) with beta testers

Output:

- Bug Reports & Fix Logs

- Performance Benchmark Reports

5. Deployment & Launch

Objective: Release the platform and monitor real-world performance.

Key Activities:

- Deploy backend services on AWS Cloud

- Set up CI/CD pipelines for automated deployment

- Configure load balancing & scaling strategies

- Monitor real-time logs for error detection

- Launch an initial beta version for limited users

Output:

- Live Platform Release

- Real-time Performance Analytics

6. Maintenance & Continuous Improvement

Objective: Ensure long-term stability and evolve the platform based on user feedback.

Key Activities:

- Monitor user engagement, streaming performance, and system health

- Fix reported bugs and optimize system performance

- Introduce new features based on user feedback

- Conduct periodic security audits & compliance updates

Output:

- System Updates & Feature Releases

- Regular Performance Reports

10.0 Efforts estimation: Based on the Feasibility Study (Section 7), the Rockstream Movies platform involves multiple components requiring specialized roles. The Work Breakdown Structure (WBS) will help estimate the required number of programmers and other technical professionals.

Work Breakdown Structure (WBS)

1. System Architecture & Infrastructure Setup

Tasks:

- Cloud infrastructure setup (AWS EC2, S3, CloudFront)

- Load balancing and auto-scaling configuration

- Database setup (MongoDB Atlas, schema design)

Resources Needed:

- 2 DevOps Engineers

- 1 Database Engineer

Frontend Development (Web & Mobile)

Tasks:

- Develop user interface (UI) for Web, Mobile (React.js, React Native)

- Implement multi-device compatibility (Desktop, Mobile, Smart TV)

- Optimize UI/UX responsiveness and performance

Resources Needed:

- 3 Frontend Developers

- 1 UI/UX Designer

- 3 Backend Development (API & Business Logic)

Tasks:

- Develop RESTful APIs with Node.js and Express.js

- Implement user authentication and subscription management

- Develop content management and AI-driven recommendation system

Resources Needed:

- 3 Backend Developers

Streaming & Video Playback System

Tasks:

- Implement adaptive bitrate streaming (HLS, DASH)

- Integrate Digital Rights Management (DRM) security

- Optimize video processing and transcoding

Resources Needed:

- 2 Media Streaming Engineers

- 5 AI-Based Recommendation System

Tasks:

- Develop machine learning algorithms for content recommendations

- Implement AI-based subtitle generation and voice search

- Train and optimize recommendation models

Resources Needed:

- 2 AI/ML Engineers

Security & Compliance Implementation

Tasks:

- Implement AES-256 encryption for data security

- Ensure compliance with GDPR and CCPA

- Secure APIs, prevent unauthorized access

Resources Needed:

- 1 Security Engineer

Quality Assurance & Testing

Tasks:

- Conduct unit, integration, and performance testing

- Perform security audits and vulnerability assessments

- Run user acceptance testing (UAT)

Resources Needed:

2 QA Engineers

Deployment & Maintenance

Tasks:

- Set up CI/CD pipelines for automated deployment

- Monitor application performance and resolve issues

- Provide post-launch support and updates

Resources Needed:

- 2 DevOps Engineers

Total Resources Needed

| Role | Number of Engineers |
| --- | --- |
| Frontend Developers | 3 |
| Backend Developers | 3 |
| UI/UX Designer | 1 |
| DevOps Engineers | 2 |
| Database Engineer | 1 |
| Media Streaming Engineers | 2 |
| AI/ML Engineers | 2 |
| Security Engineer | 1 |
| QA Engineers | 2 |

Total Developers Needed: 17 Engineers

11. Activity Network Diagram: Draw the precedence activity network diagram for scheduling your project (Identifying different activities)

12.0  Risk Analysis:

Risk Identification

| Risk Factor | Potential Impact | Mitigation Strategy |
| --- | --- | --- |
| Server Downtime | User dissatisfaction, revenue loss | Use AWS auto-scaling for high availability |
| Security Breaches | Data leaks, loss of credibility | Implement end-to-end encryption & firewalls |
| High Competition | Market loss to giants like Netflix | Unique localized content and affordable pricing |
| Content Licensing Issues | Limited content availability | Partner with multiple content providers |
| Legal Compliance | Fines, platform restrictions | Follow GDPR, CCPA, and copyright laws |

Risk Calculation & Analysis for Rockstream Movies

1. Risk Assessment Framework

To evaluate the risks, we use the Risk Impact Probability Matrix, where:

- Risk Score = Probability × Impact

- Probability (P): Likelihood of occurrence (Low = 1, Medium = 2, High = 3)

- Impact (I): Effect on the project if it occurs (Low = 1, Medium = 2, High = 3)

2. Risk Calculation Table

| Risk Factor | Probability (P) | Impact (I) | Risk Score (P × I) | Risk Level |
| --- | --- | --- | --- | --- |
| Server Downtime | 3 (High) | 3 (High) | 9 | Critical |
| Security Breaches | 2 (Medium) | 3 (High) | 6 | High |
| High Competition | 2 (Medium) | 3 (High) | 6 | High |
| Content Licensing Issues | 2 (Medium) | 2 (Medium) | 4 | Medium |
| Legal Compliance | 1 (Low) | 3 (High) | 3 | Medium |

3. Risk Analysis & Mitigation Strategies

Server Downtime (Risk Score: 9 - Critical)

- Issue: High traffic may crash servers, leading to user dissatisfaction.

- Mitigation:

- Use AWS Auto-Scaling to handle peak loads.

- Implement Load Balancers to distribute traffic.

- Deploy CDNs (Content Delivery Networks) to reduce server load.

Security Breaches (Risk Score: 6 - High)

- Issue: Cyberattacks can lead to data leaks and reputational damage.

- Mitigation:

- Implement End-to-End Encryption.

- Use Multi-Factor Authentication (MFA) for user login.

- Conduct Regular Security Audits.

High Competition (Risk Score: 6 - High)

- Issue: Competing platforms like Netflix and Disney+ may overshadow the platform.

- Mitigation:

- Focus on localized and exclusive content.

- Offer affordable pricing plans.

- Build a strong AI-powered recommendation engine.

Content Licensing Issues (Risk Score: 4 - Medium)

- Issue: Delays in acquiring content rights may limit the library.

- Mitigation:

- Secure partnerships with independent creators.

- Negotiate long-term contracts with major studios.

- Offer revenue-sharing models for content providers.

Legal Compliance (Risk Score: 3 - Medium)

- Issue: Non-compliance with laws (GDPR, CCPA) can result in fines.

- Mitigation:

- Implement GDPR-compliant data policies.

- Use Digital Rights Management (DRM) to prevent piracy.

- Consult legal advisors for compliance checks.

4. Risk Monitoring and Response Plan

Risk mitigation is an ongoing process. The Rockstream Movies team will:

- Conduct Monthly Risk Reviews – Assess the effectiveness of mitigation strategies and update risk assessment tables.

- Establish an Incident Response Team (IRT) – A dedicated team will respond to security breaches, server issues, and legal concerns.

- Use Automated Monitoring Tools – Implement AI-driven security threat detection and real-time performance monitoring to minimize risks.

- Develop Contingency Plans – Have backup servers, alternative content sources, and legal advisors in place to handle unforeseen issues.

5. Final Risk Evaluation Summary

| Risk Level | Number of Risks | Action Required |
| --- | --- | --- |
| Critical (9) | 1 | Immediate action |
| High (6) | 2 | Strong mitigation |
| Medium (3-4) | 2 | Regular monitoring |

Risk Exposure Calculation for the Rockstream Movies Project

Risk Exposure is calculated using the formula:

Risk Exposure=Probability of Occurrence×Potential Loss\text{Risk Exposure} = \text{Probability of Occurrence} \times \text{Potential Loss}Risk Exposure=Probability of Occurrence×Potential Loss

Where:

- Probability of Occurrence (P): The likelihood of the risk happening (0 to 1 scale)

- Potential Loss (L): The estimated financial loss if the risk occurs

Risk Exposure for Identified Risks

| Risk Factor | Likelihood (P) (0-1 Scale) | Estimated Loss ($) (L) | Risk Exposure (P × L) ($) |
| --- | --- | --- | --- |
| Server Downtime | 0.8 (High) | $200,000 | $160,000 |
| Security Breaches | 0.9 (Very High) | $500,000 | $450,000 |
| High Competition | 0.7 (High) | $300,000 | $210,000 |
| Content Licensing Issues | 0.5 (Moderate) | $250,000 | $125,000 |
| Legal Compliance | 0.8 (High) | $400,000 | $320,000 |

Total Risk Exposure for the Project

Total Risk Exposure=160,000+450,000+210,000+125,000+320,000\text{Total Risk Exposure} = 160,000 + 450,000 + 210,000 + 125,000 + 320,000Total Risk Exposure=160,000+450,000+210,000+125,000+320,000 =1,265,000= 1,265,000=1,265,000

Interpretation

The total risk exposure for the Rockstream Movies project is $1,265,000, meaning that if all risks were to occur, the project could face this financial loss.

Risk Prioritization Based on Exposure

| Risk Factor | Risk Exposure ($) | Priority Level |
| --- | --- | --- |
| Security Breaches | $450,000 | Critical |
| Legal Compliance | $320,000 | High |
| High Competition | $210,000 | High |
| Server Downtime | $160,000 | Moderate |
| Content Licensing Issues | $125,000 | Moderate |

Risk Reduction Leverage (RRL) Calculation for Rockstream Movies Project

| Risk Factor | REB ($) (Before Mitigation) | REA ($) (After Mitigation) | Cost of Mitigation ($) | RRL |
| --- | --- | --- | --- | --- |
| Server Downtime | $160,000 | $50,000 | $30,000 | 3.67 |
| Security Breaches | $450,000 | $100,000 | $80,000 | 4.38 |
| High Competition | $210,000 | $150,000 | $40,000 | 1.50 |
| Content Licensing Issues | $125,000 | $75,000 | $20,000 | 2.50 |
| Legal Compliance | $320,000 | $120,000 | $60,000 | 3.33 |

Interpretation of Risk Reduction Leverage (RRL)

- A higher RRL (>1) means that the mitigation efforts are cost-effective and significantly reduce risk exposure.

- A lower RRL (<1) would indicate that the mitigation cost is higher than the risk reduction benefit.

Key Takeaways:

- Security Breaches (RRL = 4.38) – This has the highest RRL, meaning investing in cybersecurity measures provides the best return on risk reduction.

- Server Downtime (RRL = 3.67) – Implementing AWS Auto-Scaling and Load Balancing is highly effective in reducing service disruption risks.

- Legal Compliance (RRL = 3.33) – Investing in regulatory compliance and legal audits is cost-effective in preventing lawsuits and fines.

- Content Licensing Issues (RRL = 2.50) – Acquiring long-term contracts with content providers is a good investment.

- High Competition (RRL = 1.50) – Marketing and strategic partnerships help mitigate competition risks but have a lower leverage than other risks.

13.O

i. Resource Requirements for Project

To successfully develop and operate Rockstream Movies, the project requires human, technical, and financial resources.

1. Human Resources

| Role | Number Required | Responsibilities |
| --- | --- | --- |
| Frontend Developers | 3 | Develop and optimize the user interface (React.js, React Native) |
| Backend Developers | 3 | Build APIs, authentication, database integration (Node.js, Express.js) |
| UI/UX Designer | 1 | Design platform UI and enhance user experience |
| DevOps Engineers | 2 | Manage cloud infrastructure, CI/CD pipelines, and security |
| Database Engineer | 1 | Optimize MongoDB for efficient data storage and retrieval |
| Media Streaming Engineers | 2 | Implement adaptive streaming and video processing |
| AI/ML Engineers | 2 | Develop content recommendation algorithms |
| Security Engineer | 1 | Ensure encryption, DRM, and compliance with GDPR/CCPA |
| QA Engineers | 2 | Perform testing (unit, integration, security, performance) |
| Project Manager | 1 | Oversee development, timelines, and deliverables |
| Marketing & Sales Team | 3 | Promote the platform, manage partnerships, and drive subscriptions |
| Customer Support Team | 3 | Provide 24/7 support via chat, email, and phone |
| Total Human Resources Needed: 24 |  |  |

2. Technical Resources

- Cloud Infrastructure: AWS (EC2, S3, CloudFront, Load Balancer)

- Development Tools: React.js, Node.js, MongoDB, Express.js

- Security Tools: AES-256 encryption, JWT, OAuth, DRM technologies

- Streaming Technologies: HLS, DASH, FFmpeg for video processing

- AI & Machine Learning: Python (TensorFlow, Scikit-learn) for content recommendations

- Monitoring Tools: AWS CloudWatch, New Relic for performance monitoring

ii. Resource Requirements for the clients

To access Rockstream Movies, clients need the following:

1. Hardware Requirements

- Desktop/Laptop Users: Windows (10/11), macOS, Linux

- Mobile Users: Android (version 8+), iOS (version 12+)

- Smart TV Users: Android TV, Apple TV, Amazon Fire TV, Roku

2. Software Requirements

- Web Browsers: Chrome, Firefox, Edge, Safari

- Mobile Apps: Rockstream Movies App (Android/iOS)

- Smart TV Apps: Available for major platforms

3. Internet Requirements

- Minimum Speed: 5 Mbps (SD streaming)

- Recommended Speed: 25 Mbps (4K Ultra HD streaming)

4. Payment Methods

- Credit/Debit Cards: Visa, MasterCard, American Express

- Digital Wallets: PayPal, Google Pay, Apple Pay

- Subscription Models: Monthly, Yearly, Ad-Supported

iii. Budget for the project

The pricing strategy for the movie streaming platform includes development costs, marketing costs, profit analysis, and total project cost. Below is a detailed breakdown of each component:

1. Development Cost

The development cost involves expenses for designing, coding, testing, and deploying the platform. This includes salaries, infrastructure, and licensing costs.

Personnel Costs:

Backend Developers (3 developers, $6,000/month each for 12 months):

$216,000 o 	Frontend Developers (2 developers, $5,000/month each for 12 months):

$120,000 o 	UI/UX Designers (1 designer, $4,000/month for 12 months): $48,000 o 	Project Manager (1 manager, $8,000/month for 12 months): $96,000 o 	QA Testers (2 testers, $4,500/month each for 12 months): $108,000

Total Personnel Cost: $588,000

Infrastructure Costs:

Server and Cloud Services (AWS/Azure): $1,000/month for 12 months =

$12,000 o 	Development Tools and Software Licenses: $10,000

Content Licensing Agreements (for initial content library): $50,000

Total Infrastructure Cost: $72,000

Total Development Cost: $660,000

2.  Marketing Cost

The marketing budget covers the expenses of promoting the platform, acquiring users, and retaining them.

Initial Launch Campaign:

Digital Advertising (Google Ads, Facebook, Instagram): $25,000 o 	Influencer Marketing and Content Creation: $15,000 o 	Press Releases and Partnerships: $10,000

Total Launch Campaign Cost: $50,000

Ongoing Marketing:

Social Media Management and SEO: $5,000/month for 12 months = $60,000 o 	Referral Programs and Discounts: $20,000 o 	Offline Advertising (TV, print media): $15,000 Total Ongoing Marketing Cost: $95,000

Total Marketing Cost: $145,000

3. Profit Analysis

The profit analysis involves estimating revenue and net profit based on subscription models and user growth.

Revenue Estimation:

Monthly Subscription Fee: $10/user o 	Estimated Active Users in Year 1: 50,000

Total Yearly Revenue: $10/user × 50,000 users × 12 months = $6,000,000

Operational Costs in Year 1:

Customer Support, Maintenance, and Updates: $200,000

Server and Streaming Costs: $150,000 Total Operational Costs: $350,000

The total cost includes the development, marketing, and operational expenses for the first year.

Development Cost: $660,000

Marketing Cost: $145,000

Operational Costs: $350,000

Total Project Cost: $660,000 + $145,000 + $350,000 = $1,155,000

Net Profit (Year 1):

Revenue: $6,000,000

Total 	Costs 	(Development 	+ 	Marketing 	+ 	Operations): 	$1,155,000

14.0  Conclusion: Rockstream Movies aims to revolutionize the movie streaming experience by combining innovation, scalability, and security. With a focus on user satisfaction, diverse content offerings, and seamless performance, this project is designed to cater to a global audience. By leveraging cutting-edge technology, data-driven strategies, and strong content partnerships, we are confident in our ability to create a competitive and sustainable streaming platform. This initiative aligns with the evolving entertainment landscape and is set to deliver substantial value to users, content creators, and stakeholders alike.

…